## Slide 1: Steps in the Software Development Process
Software Engineering
Lecture

## Slide 2: Software Process
Fundamental Assumption:
  Good processes lead to good software.
  Good processes reduce risk.
  Good processes enhance visibility.
  Good processes enable teamwork.
Software products are very varied and therefore, there is no standard process for all software engineering projects.
Successful software development projects all need to address similar issues.
This creates a number of process steps that should be part of all software projects.

## Slide 3: Basic Process Steps in all Software Development
Feasibility and planning.
These steps may be repeated many times during the development cycle:
  Requirements.
  System and program design.
  Implementation.
  Acceptance and release.
Operation and maintenance.
Considerations of testing, security and performance are part of many of these steps.

## Slide 4: Quality Control Steps in all Software Development
Validating the requirements.
Validating the system and program design.
Usability testing.
Program testing.
Acceptance testing.
Bug ﬁxing and maintenance.

## Slide 5: Categories of Testing
The term “testing” is used in several diﬀerent contexts, which are easily confused:
  User testing
    Versions of the user interface are tested by users. Their experience may lead to changes in the requirements or the design.
  Program testing
    The development team tests components individually (unit testing) or in combination (system testing) against the design to ﬁnd bugs, etc.
  Acceptance testing
    The client tests the ﬁnal version of the system or parts of the system against the requirements.

## Slide 6: Process Step: Feasibility
A feasibility study precedes the decision to begin a project.
  What is the scope of the proposed project?
  Is the project technically feasible?
  What are the projected beneﬁts?
  What are the costs, timetable?
  Are the resources available?
  What are the risks and how can they be managed?
A feasibility study leads to a decision: go or no-go.

## Slide 7: Process Step: Requirements
Requirements deﬁne the function of the system from the client's viewpoint.
The requirements establish the system's functionality, constraints, and goals by consultation with the client, customers, and users.
They must be developed in a manner that is understandable by both the client and the development staﬀ.
This step is sometimes divided into:
  Requirements analysis.
  Requirements deﬁnition.
  Requirements speciﬁcation.
The requirements may be developed in a self-contained study, or may emerge incrementally.
Failure to agree on the requirements and deﬁne them adequately is one of the biggest cause of software projects failing.

## Slide 8: Process Step: System and Program Design
Design describes the system from the software developers' viewpoint.
System design:
  Establish a system architecture, both hardware and software, that matches the requirements
Program design:
  Represent the software functions in a form that can be transformed into one or more executable programs
Preliminary user testing is often carried out as part of the design step.
Models are used to represent the requirements, system architecture, and program design. This course teaches the basic concepts of the Uniﬁed Modeling Language (UML).

## Slide 9: Process Step: Implementation
Implementation (coding)
The software design is realized as a set of programs or program units.
These software components may be written by the development team, acquired from elsewhere, or modiﬁed from existing components.
Program testing
– Program testing by the development staﬀ is an integral part of implementation.
Individual components are tested against the design.
The components are integrated and tested against the design as a complete system.

## Slide 10: Process Step:Acceptance and Release
Acceptance testing
  The system is tested against the requirements by the client, often with selected customers and users.
Delivery and release
  After successful acceptance testing, the system is delivered to the client and released into production or marketed to customers.

## Slide 11: Process Step: Operation and Maintenance
Operation:
  The system is put into practical use.
Maintenance:
  Errors and problems are identified and ﬁxed.
Evolution:
  The system evolves over time as requirements change, to add new functions, or adapt to a changing technical environment.
Phase out:
  The system is withdrawn from service.
This is sometimes called the Software Life Cycle.

## Slide 12: Sequence of Processes
Every software project will include these basic processes, in some shape or form, but:
  The steps may be formal or informal.
  The steps may be carried out in various sequences.
Major alternatives
  In this course, we will look at three categories of software development processes:
  Sequential:
    As far as possible, complete each process step before beginning the next.
Waterfall model.
  Iterative:
    Go quickly through all process steps to create a rough system, then repeat them to improve the system. Iterative reﬁnement.
  Incremental:
    An variant of iterative reﬁnement in which small increments of software are placed in production (sprints). Agile development.

## Slide 13: Heavyweight and Lightweight Software Development
In a heavyweight process, the development team works through the process steps slowly and systematically, with the aim of fully completing each process step and delivering a complete software product that will need minimal changes and revision.
  Example: Modiﬁed Waterfall Model.
In a lightweight process, the development team releases working software in small increments, and develops the plans incrementally, based on experience. Each increment includes all the process steps. There is an expectation that changes will be made based on experience.
  Example: Agile Software Development.

## Slide 14: Heavyweight and Lightweight Methodologies
Heavyweight
Processes and tools
Speciﬁcation Client negotiation Following a plan
Lightweight
Individuals & interactions. Working software.
Client collaboration. Responding to change.

## Slide 15: Deliverables
A deliverable is some work product that is delivered to the client.
  In a heavyweight process, each process step creates a deliverable, usually documentation, e.g., a requirements speciﬁcation.
  In a lightweight process, the deliverables are incremental working code, with minimal supporting documentation.

## Slide 16: Thanks!